# AW9-Pixel-Bridge — Consolidated Review: `v1.2.0` → `v1.2.3`

Purpose. One document covering every round of work since the v1.1.0 review packet, so a

reviewer can judge the whole arc in a single pass. It supersedes GEMINI_FIELD_TEST_REPORT.md,

which covered only the final round and treated v1.2.2 as its baseline rather than as work to

be reviewed.

What this document is not. It is not a reprint of the earlier packets. It states what each

round changed, what was found, what the evidence was, and — where it matters — what was

believed and turned out to be wrong. Where a claim was established by executing something

(a compiler, a CI runner, a physical device), the command or observation is quoted.

Reviewer's task. Check the reasoning, challenge the severity calls, and answer the

questions in §11. §8 and §9 are the parts most worth attacking: they describe where the test

strategy has been blind.

• • •

# 1. Executive summary

Four releases in roughly one day of work, each driven by a different discovery mechanism:

| Release | Mechanism that found the defects | Tests | Headline outcome |
| --- | --- | --- | --- |
| v1.2.0 | A written brief, plus real CI | 84 | Four PRs opened, watched green, squash-merged, released |
| v1.2.1 | Three independent adversarial audits | 113 | 45 findings; two defects that had shipped silently since v1.0.x |
| v1.2.2 | A fourth audit narrowed to one question | 115 | 4 high-severity data-integrity defects, one of them in the v1.2.1 fix itself |
| v1.2.3 | The first physical-device field test | 125 | 4 defects that 115 passing tests could not reach |
| v1.2.4 | An external review of this document | 130 | Read-back verification; 4 verified fixes, 1 falsified claim |

The pattern is the interesting part, and it is consistent: **each round's most valuable

finding came from a mechanism the previous round did not use.** Reading the code found some.

A real compiler found more. A real CI runner found CI-only defects. Adversarial readers found

what reading could not. A real phone found what JVM tests structurally cannot.

The final round is also the one that produced the most humbling result: a defect that made

the app silently discard a user's health data while reporting success passed 115 unit

tests, because the test environment could not make the health-write call fail.

• • •

# 2. System under test

| Item | Value |
| --- | --- |
| Application | com.bridge.applewatch — "AW9 Pixel Bridge", an Android↔watchOS health bridge |
| Platform | Android 14+ (minSdk 34, targetSdk 35); watchOS 10 companion |
| Stack | Kotlin, Jetpack Compose, Health Connect connect-client:1.1.0, Gradle 8.11.1, AGP 8.9.1, JDK 17 |
| Releases | v1.2.0, v1.2.1, v1.2.2, v1.2.3 — all published with app-debug.apk and app-release.apk |
| Current source | main at a16f968 / tag v1.2.6 |
| Final state | 130 unit tests, Android Lint 0 errors, both CI jobs green, working tree clean |

## 2.1 Release ledger (all verified from the GitHub API, not from notes)

| Tag | Commit | Published | app-release.apk | Tests |
| --- | --- | --- | --- | --- |
| v1.2.0 | b8340c2 | 2026-10-16 18:08 | 2,517,316 B | 84 |
| v1.2.1 | 8f7d181 | 2026-10-16 19:29 | 2,518,256 B | 113 |
| v1.2.2 | d9860c7 | 2026-10-16 20:57 | 2,518,256 B | 115 |
| v1.2.3 | c753132 | 2026-10-17 07:57 | 2,534,644 B | 125 |
| v1.2.4 | aa19108 | 2026-10-17 09:38 | 2,534,644 B | 130 |
| v1.2.5 | 0da58e9 | 2026-10-17 10:34 | 2,534,644 B | 130 |
| v1.2.6 | a16f968 | 2026-10-17 18:56 | 2,534,644 B | 130 |

v1.2.1/v1.2.2 and v1.2.3/v1.2.4 have release APKs of **identical byte length but different

SHA-256**;

each tag was verified to contain its own changes (e.g. plausibleLong is present at v1.2.2

and absent at v1.2.1), so this is a size coincidence, not a mis-published artifact.

## 2.2 Codebase metrics

56 tracked files, 1,387,418 bytes, 20,662 lines (reproducible via scripts/verify_repo_metrics.py).

• • •

# 3. `v1.2.0` — four PRs, CI-first

A follow-up brief prescribed four file-disjoint workstreams, then instructed merging to main

before opening the PRs — which makes the PRs unopenable, because this repository's CI only

runs on main pushes, v* tags and pull requests. The loop was run in the order the CI

triggers actually require: push → open PR → watch checks → squash-merge.

| PR | Scope |
| --- | --- |
| [#1](https://github.com/darknight11ish/AW9-Pixel-Bridge/pull/1) | Endpoint enumeration plus an ON_RESUME refresh |
| [#2](https://github.com/darknight11ish/AW9-Pixel-Bridge/pull/2) | Bounded permit wait, 503 overload response, concurrency test |
| [#3](https://github.com/darknight11ish/AW9-Pixel-Bridge/pull/3) | Parser edge cases plus the first HealthConnectManagerTest |
| [#4](https://github.com/darknight11ish/AW9-Pixel-Bridge/pull/4) | watchOS vitals-failure surfacing plus project-contract CI |

Two of the four briefs described work `v1.1.0` had already delivered. Re-implementing it

would have been churn, so each was reduced to the genuinely missing part. This is worth a

reviewer's attention as a process question: a brief written against a stale tree produces

instructions to build things that already exist.

The one substantive new defect found in this round: Semaphore(8) bounded how many requests

*ran*, but the permit wait behind it was unbounded, so a flood held sockets open for as long as

the slow peers took. Fixed with a bounded wait and a 503.

• • •

# 4. `v1.2.1` — the audit round (45 findings)

## 4.1 Method

Previous rounds relied on self-review plus CI. This round commissioned **three independent

adversarial read-only audits** with disjoint scopes, each instructed to construct a concrete

trigger for every finding or discard it.

| Auditor | Scope |
| --- | --- |
| A | Android runtime: service, policy, activity, BLE parser, control dispatcher, manifest |
| B | Health-data layer: HealthConnectManager, XML importer, webhook parser, build config |
| C | watchOS: Swift, XcodeGen spec, Info.plist, CI workflow |

45 findings. The auditors converged independently: the step record-id collision was

found by A and B separately; the SDNN/RMSSD mislabelling by A, B and C. Independent agreement

was treated as established fact and fixed first.

## 4.2 The two worst defects had shipped silently for three releases

A fabricated 30 bpm heart-rate record. valueStr.toDoubleOrNull() ?: 0.0 followed by

coerceIn(30L, 240L) meant an Apple Health <Record> with a *missing or non-numeric*

value was written to Health Connect as a 30 bpm reading — and a genuine out-of-range

artefact (15 or 290 bpm) was silently rewritten into a plausible one. Same class as the

hardcoded spo2 = 98.0 fixed in v1.0.1, in a path that had never been audited. Values are

now skipped, never substituted or clamped.

A ~4 GB allocation driven by one request header. The body buffer was sized from the

client-supplied Content-Length *before any byte was read*: CharArray(contentLength) with

Content-Length: 2000000000 allocates 2 billion UTF-16 chars, i.e. ~4 GB, and killed the

process. OutOfMemoryError is

an Error, so catch (e: Exception) never saw it, and the service restarted to be attacked

again. Bodies are capped at 256 KiB (413 before allocation); header blocks are bounded

(431).

## 4.3 Data loss

| Defect | Effect |
| --- | --- |
| Step deltas shared one hour-stable clientRecordId, version 0 | Health Connect upserts by id, so every delta in an hour overwrote the previous one — an hour could never accumulate its steps |
| The watch sent a *per-workout* step count to a phone expecting a monotonic daily counter | Every step after a workout restart was discarded until the new session passed the old total |
| The in-memory step baseline was only re-established in onCreate | A service running overnight kept yesterday's baseline and swallowed the new day's steps |
| Health Auto Export sleep_analysis durations are hours; read as minutes | A 7.5-hour night was written as a 7-minute session |
| The HR sample buffer was drained *before* the flush | When Health Connect was unavailable, every 15 s of samples was discarded forever |
| A truncated export.xml threw out of the whole scan | One bad byte lost every record, including those already parsed |
| Record ids ignored the source | Overlapping iPhone and Watch records either collapsed or were double-counted |

## 4.4 Mislabelled clinical data

SDNN written as RMSSD. The XML importer had been gated, but both JSON paths and the watch

wrote Apple's SDNN into HeartRateVariabilityRmssdRecord, which stores RMSSD.

Producer units ignored. mi/kJ payloads were written with wrong magnitudes, because

the exporter's units are per-metric user preferences.

Apple's UTC offset discarded and re-derived from the phone's zone.

## 4.5 Platform ceilings (found by probing the resolved artifact)

Health Connect's own record constructors throw above certain limits — verified by reading

the constants out of connect-client-1.1.0, not from documentation:

HeartRateVariabilityRmssdRecord  > 200.0 ms          -> IllegalArgumentException
StepsRecord                      > 1,000,000         -> IllegalArgumentException
DistanceRecord / ActiveCalories  > 1,000,000 (unit)  -> IllegalArgumentException
FloorsClimbedRecord              > 1,000,000.0       -> IllegalArgumentException

Because these throw while *building* the batch, one over-limit value rejected the whole

insertRecords call and lost every valid record alongside it.

## 4.6 The test-honesty finding

The auditors' sharpest criticism was about the tests themselves: **the manager's ten sentinel

gates had zero coverage.** They were reachable only through a live Health Connect client, so

*deleting all ten guards kept the suite green.* The contract the parser tests claimed was

enforced "downstream" was enforced nowhere.

buildTelemetryRecords() was made a pure internal function and every boundary pinned. Two

further test defects were found and fixed: the XML importer tests had been exercising stubbed

Android XML (Xml.newPullParser() returns defaults under Robolectric), so they observed zero

records and passed for the wrong reason; and a record-id test was a tautology.

• • •

# 5. `v1.2.2` — data integrity (fourth audit)

A narrower audit asked exactly one question: *can this app write a record that is fabricated,

mislabelled, mis-scaled or silently lost?* It found four high-severity items the first three

audits had not reached — including one where the `v1.2.1` fix was incomplete.

## 5.1 CRITICAL — the watch re-sent cumulative and stale metrics as fresh readings

postTelemetryToPixel always serialised every field, and the phone writes whatever it receives

as a new record stamped now. But activeCalories/distanceMeters/floorsClimbed are

HealthKit workout-cumulative sums, and spo2/restingHeartRate/respiratoryRate are

last-known readings. A 30-minute run with ~200 heart-rate samples therefore wrote ~200

DistanceRecords whose values grew to the whole workout total (Health Connect sums distance and

energy across records), and one SpO₂ reading became hundreds of records at times no measurement

was taken.

v1.2.1 had redirected the *control buttons* off /telemetry; this per-sample callback still

did exactly what that fix's own comment condemned. The watch now sends only values that changed,

and nothing at all when nothing changed. steps is still sent as the cumulative daily total

because the phone computes its own delta.

## 5.2 HIGH — HRV bound left at 250 ms in two places

v1.2.1 introduced MAX_HRV_MS = 200 but only wired it into one gate. writeHrvRmssd and the

XML SDNN branch kept 1..250. HeartRateVariabilityRmssdRecord throws above 200 ms, and the

RMSSD path had no try/catch while its caller is fire-and-forget — so an RR pair yielding e.g.

230 ms escaped as an uncaught coroutine exception rather than a skipped record.

A test named hrv is gated to the 1 to 250 range actually pinned 200. That stale name is how

the mismatch survived the previous round, and is an argument for test names that cannot drift

from their assertions.

## 5.3 HIGH — the step baseline was consumed before the write

It was advanced *and persisted* before writeTelemetryPayload; when that wrote nothing (Health

Connect absent returns 0 without throwing) the delta was already spent, and because it was

persisted a restart could not recover it either. Steps accrued during an outage were

unrecoverable.

## 5.4 MEDIUM — three more

A finite-but-oversized steps value (1e300) saturated to Long.MAX_VALUE through

toLong(), setting the persisted baseline to Long.MAX_VALUE and making every later delta

zero for the rest of the day — the same harm the non-finite guard exists to prevent, reached

through a finite value.

The XML importer applied only *lower* bounds, so a value above Health Connect's ceiling threw

inside the scan and abandoned the rest of the file.

insertBatchRecords had no per-chunk `try`/`catch`: the first exception aborted the loop,

losing every later chunk *and* the already-committed count — a 5,000-record import failing on

chunk 3 reported total failure while 1,000 records were in Health Connect.

• • •

# 6. `v1.2.3` — the first physical-device field test

## 6.1 Method

v1.2.2 was installed on real hardware and exercised end to end: OnePlus 10T (CPH2419),

Android 15 / API 35, sideloaded via adb, HTTP server driven from a host on the same

Wi-Fi (192.168.0.172 from 192.168.0.191).

This is the round that mattered most, and the reason is structural rather than accidental.

## 6.2 Why 115 passing tests could not have caught this

Under Robolectric the HealthConnectClient is null, so writeTelemetryPayload **returned 0

without throwing** and every error path in the service was dead code. The test suite could prove

the *gates* were right — and after v1.2.1 they genuinely were — but it could not prove the

*error handling* was right. Robolectric also cannot produce a SecurityException from a health

write, and CI built the APK without ever installing it.

## 6.3 CRITICAL — a failed write discarded the update and still said "synced"

Observed on the device with Health Connect permission ungranted:

POST /telemetry  ->  200 {"status":"synced"}          <- false success
GET  /status     ->  {"bpm":0}                        <- dashboard never updated
in-app log       ->  "Webhook JSON Error: SecurityException: Caller requires
                      android.permission.health.WRITE_RESTING_HEART_RATE …"
                      (representative: whichever record is built first is the one named)

_telemetry.update ran after writeTelemetryPayload inside the same try, so the exception

skipped it; the response body was a hardcoded "synced"; and the log misattributed a *write*

failure to the *JSON*.

This is the most serious defect in the whole arc because of its shape: the sender is told the

data was stored, the user sees nothing, and no error surfaces anywhere. Silent health-data loss

with a false positive confirmation.

## 6.4 The other three field defects

| Severity | Defect |
| --- | --- |
| HIGH | Malformed JSON was acknowledged as success ({not json → 200 synced), because the non-strict parser turned any parse failure into an empty payload |
| MEDIUM | The routing catch-all ingested any path and method. Verified on the device that a GET carrying a JSON body reached Health Connect and attempted a StepsRecord write |
| LOW | /control answered {"status":"executed"} for commands it explicitly ignored |

## 6.5 Found during re-test — the dashboard displayed rejected readings

A heartRate of 290 created no record (the write layer correctly refused it) but rendered as

"290 BPM", because the display update only checked > 0. The same applied to a 100.1 % SpO₂.

## 6.6 What was fixed

Display state is published immediately after a successful parse, before the write, and is

filtered through the same ranges the write layer enforces. Bounds now live in one

HealthMetricRanges object so the two layers cannot drift apart again.

The ingest returns a structured outcome: 200 on success, `403

HEALTH_PERMISSION_DENIED on a SecurityException, 503 HEALTH_WRITE_FAILED` on anything

else, 503 HEALTH_CONNECT_UNAVAILABLE when the provider is absent. A health-write failure is

no longer logged as a JSON error.

The step baseline is still committed only after a successful write, so a failure cannot consume

a delta.

WebhookPayloadParser.parseOrNull distinguishes "{}" (valid, empty) from "{not json"

(client bug); blank or unparseable bodies return 400.

Strict routing: /status GET, /control POST, /telemetry POST (/ kept as a documented

legacy alias), 405 + Allow for a wrong method, 404 for an unknown path.

Unhandled control commands and a missing command field return 400 rejected.

## 6.7 Testability fix — the part that matters for the future

WatchBridgeService now depends on a HealthDataSink interface with a test-only override, so

the failure paths are reachable from JUnit. New tests install a sink that throws

SecurityException and assert:

the response is 403, not 200;

the dashboard still updates with what arrived;

a failed write does not consume the step delta (the next success writes the accumulated

delta, verified as 5400 − 5200 = 200).

Test count 115 → 125.

## 6.8 Every fix re-verified on the same device

| Check | Observed |
| --- | --- |
| POST /telemetry, HC permission denied | 403 HEALTH_PERMISSION_DENIED, and /status → bpm:72 |
| POST /telemetry, HC permission granted | 200 {"status":"synced","hcTotal":8,"hcWritten":8} |
| Malformed JSON / unknown path / GET /telemetry / unknown command | 400 / 404 / 405 / 400 rejected |
| {"heartRate":290} | not displayed (stayed at 72) |
| In-app log wording | Health Connect permission denied — grant it on this device: … |

• • •

# 7. An external review, and what adjudicating it showed

The field-test report was sent to an independent reviewer, which produced a forensic

adjudication. Its claims were checked against the code and, where a device could settle it,

against the device.

| Claim | Verdict |
| --- | --- |
| D1 failed write drops state + false 200 | CONFIRMED — fixed and re-verified |
| D2 malformed JSON = 200 | CONFIRMED |
| D3 catch-all route ingests GET / | CONFIRMED, severity upgrade to HIGH justified |
| D4 /control says "executed" on unknown verb | CONFIRMED |
| Its D0: the empty HC consent sheet is an app manifest defect (missing START_VIEW_PERMISSION_USAGE) | FALSIFIED by A/B test |
| Its D5: hrSampleBuffer.clear() runs before the flush | FALSIFIED — already fixed in `v1.2.1` |
| Its D6: 100.64.0.0/10 should be private | NOT A DEFECT — deliberate, tested exclusion |
| Claimed: pm grant can grant health permissions | FALSIFIED — throws |

## 7.1 The D0 falsification is the most instructive result

Both the original report and the reviewer had confident, opposite explanations for a Health

Connect consent sheet that rendered with no permissions listed and "Allow" disabled:

the report: the com.google.android.apps.healthdata package is missing from this ROM;

the reviewer: the app's manifest lacks START_VIEW_PERMISSION_USAGE, so the APEX controller

filters out all 18 requested permissions. It rated this CRITICAL and supplied a

framework-level causal chain.

A controlled experiment settled it. The app was uninstalled (resetting Health Connect grants) and

the identical, unmodified APK reinstalled; only orientation varied:

Portrait: Allow all, Activity. 0 of 4 selected, Active calories burned. Read Access. Off

— fully populated; "Allow all" then "Allow" granted all 18 permissions, and the app

immediately wrote records again.

Landscape: no permission rows, no "Allow all", Allow disabled.

Rotating back restored the list.

So it is an orientation-dependent rendering defect in Health Connect's own PermissionsActivity

on this device. Neither the report's explanation nor the reviewer's was right, and no app change

is warranted. Two lessons:

A plausible mechanism is not evidence. The reviewer's chain was coherent, specific and wrong,

and a two-minute experiment would have settled it before it became a fix directive.

Reviewer claims must be checked against the repository, not a summary. The D5 claim described

code that had not existed since v1.2.1.

## 7.2 What the external review got right, and it mattered

Its testability recommendation was the most valuable single output: extract a sink interface

and install a throwing fake so the service's failure handling becomes reachable from JUnit. That

is exactly what v1.2.3 implements, and it is why D1 can no longer regress silently. Its

recommendation to decouple display state from the write was also correct; the implementation adds

one refinement — publish display state before the write, commit the *step baseline* only after it.

• • •

# 8. The test strategy, honestly assessed

The arc is 84 → 125 tests, but the number is the least interesting part.

| Round | What the tests could prove | What they could not |
| --- | --- | --- |
| v1.2.0 | Gates and parsers behave | Error handling; anything CI-only |
| v1.2.1 | Gates are correct, boundaries pinned | Anything requiring a throwing provider |
| v1.2.2 | Same, plus more parser surfaces | The same structural blind spot |
| v1.2.3 | Write failures, routing, honesty of responses | Anything requiring a real radio or a real Apple Watch |

The structural lesson: a test suite that constructs its dependencies in their "unavailable"

state tests the unavailable path, not the failure path. For four releases client == null made

every write return 0 without throwing, so the entire error-handling surface was dead code that

the coverage tool would have reported as executed.

A second lesson from `v1.2.1`: tests can encode the *wrong* contract. The XML importer suite

exercised stubbed Android XML and observed zero records — passing for the wrong reason. The

record-id test asserted two literals the test itself had written. A green suite is evidence about

the tests, not about the program.

• • •

# 9. What is still unverified

No claim in this document rests on any of the following, and none of it has been addressed:

The app has never run on the intended device (Pixel 9). Field testing used a OnePlus 10T

running Android 15 — a superset of the target API level, so installability and platform APIs

are representative, but OEM background management and permission UX are not.

No Apple Watch or iPhone has ever been involved. No BLE connection to a real watch, no

end-to-end watch→phone→Health Connect path. BLE scanning was verified to *start*; nothing more.

No rendered-UI validation against any design. The UI was inspected structurally via

uiautomator dumps and screenshots.

Releases are signed with the Android debug key. That is a documented, deliberate choice so

CI artifacts are immediately sideloadable. It means anyone can re-sign them and they cannot

upgrade a properly-signed install. A product decision, not an oversight.

XML import was exercised only with a synthetic 4-record file, not a multi-hundred-megabyte

real Apple export.

Battery drain, background survival over hours, and OEM process killing are untested.

• • •

# 10. Process observations worth a reviewer's attention

Each round's best finding came from a new mechanism, not from more careful reading.

Compiler, then CI runner, then adversarial audits, then a physical device. Reading alone never

found the worst defects.

**Three of four briefs and one external review contained instructions to fix things that were

already fixed or symptoms that were misdiagnosed.** Verifying a brief before executing it was

consistently worth more than executing it faithfully.

The most dangerous defects were all "success" paths: a fake 30 bpm record, a 200 on a

failed write, a 200 on malformed JSON, an "executed" response for an ignored command. None

crashed; all lied.

Documentation drifted behind the code and had to be consolidated — this document exists

partly because three rounds of work had never been written up for review.

• • •

# 11. Questions for the reviewer

Design of the write path. processWebhookTelemetryJson now returns a structured outcome

and publishes display state before writing. Is there a case where acknowledging receipt

(200) while Health Connect is unavailable is *correct*, and the current 503 would cause

worse behaviour for a client that retries aggressively?

Status-code choice. 403 is used for a missing Health Connect permission and 503 for

other write failures. Is 403 right for an iOS Shortcut, which may treat it as a permanent

failure and stop retrying?

Idempotency. Webhook clientRecordIds are timestamp-based, so re-delivering the same body

writes duplicates (the XML importer is deterministic and idempotent). Should webhook ids be

derived from content instead, accepting that two genuine identical readings a second apart

would then collapse into one?

The `350 ms` RR-interval filter used for RMSSD accepts pairs whose difference is up to

350 ms, which can yield RMSSD above Health Connect's 200 ms ceiling. Is dropping such a value

the right behaviour, or should the filter be tightened so the value is never computed?

Metadata semantics. Every record is written with Metadata.manualEntry, so Health Connect

presents device-measured and imported data as hand-entered. Every autoRecorded overload

that also takes a clientRecordId requires a non-null Device; constructing one correctly

was not attempted. Is guessing at that Device worth it, or should this stay explicit?

Health Auto Export sleep. The aggregated shape (totalSleep, no qty) is dropped

entirely, and unaggregated segments are currently summed as a whole night rather than per

segment. Is dropping the aggregated shape defensible, or is that silent data loss?

The remaining blind spot. Given §8 and §9, what is the highest-value next test that does

not require a physical Apple Watch?

Anything missed. Given the evidence in this document, is there a plausible defect class in

these paths that none of the four mechanisms has probed?

• • •

*Compiled from the repository at c753132 (tag v1.2.3). Every release figure was read from the

GitHub API; every defect claim was either reproduced by a failing observation or by a test that

now pins it. Where a claim could not be verified it is listed in §9 rather than asserted.*

• • •

# 14. `v1.2.4` — acting on the external review of this document

The review of this document approved v1.2.3 and answered the eight questions in §11 with

seven concrete recommendations. Each was verified before being acted on; two did not survive.

| # | Recommendation | Action | Outcome |
| --- | --- | --- | --- |
| Q7 | Verify by reading records back from the provider, not just that insert returned | Implemented | First true end-to-end proof in this project (§14.1) |
| Q6 | Summarized sleep (totalSleep, no qty) is silent data loss | Implemented | Verified on device: the shape now writes a record |
| Q5 | Label records autoRecorded with a TYPE_WATCH Device, not manualEntry | Implemented | Device's optional fields confirmed by compiling, not assumed |
| Q1/Q2 | Keep 403/503; add Retry-After | Implemented | Retry-After: 30 on retryable failures |
| Q8.1 | Back off and retry on ERROR_RATE_LIMIT_EXCEEDED | Implemented | Constant confirmed in the platform jar first |
| Q4 | Keep the 350 ms RR filter, drop final values > 200 ms | No change needed | Code already did exactly this; verified |
| Q3 | Content-derived webhook ids for idempotency | Deferred deliberately | Changes record identity on upgrade; needs a decision, not an edit |
| Q8.3 | Add a WifiLock so screen-off delivery works | Falsified, not implemented | Tested: delivery did not fail with the screen off |

## 14.1 The read-back verification is the most valuable outcome of the whole arc

Every prior verification stopped at "the insert call returned". That is not the same as "the

provider stored it": a clientRecordId collision upserts, and a rejected record disappears

silently. HealthConnectManager.countRecordsSince() plus GET /verify-hc reads records back

out of Health Connect, and this is what it showed on the OnePlus 10T:

POST /telemetry -> {"status":"synced","hcTotal":9,"hcWritten":9}

GET  /verify-hc  -> {"heartRate":2,          // was 1 before the POST
                     "steps":1, "distance":1, "activeCalories":1,
                     "oxygenSaturation":1, "floorsClimbed":1, "restingHeartRate":1,
                     "respiratoryRate":-1, "sleep":-1,
                     "readBackTotal":8}

Eight of nine submitted records were read back out of the provider. sleep and

respiratoryRate report -1, and the response carries an explicit sentinelMeaning saying

so: the app deliberately holds only WRITE permission for those two types, so probing a read

would otherwise be reported as a failure. That distinction is the difference between a

diagnostic and a false alarm.

## 14.2 A claim that did not survive testing

The review rated a WifiLock as "critical for reliability", predicting that 2–5 minutes after

the screen turns off the Wi-Fi chip enters power-save mode and drops TCP SYN packets on

port 8484. This was tested directly:

screen off, mWakefulness=Dozing, deviceidle mState=ACTIVE, after 180 s

POST /telemetry -> HTTP 200  connect=0.149s  total=0.223s   (record written)
GET  /status    -> HTTP 200  total=0.050s

Delivery did not fail. No wake lock was added: it would cost battery to fix something not

observed. The honest conclusion is bounded — three minutes of dozing on one OEM's build is

not a proof that screen-off delivery never fails, and a longer test (or the Pixel 9) could

still justify it. It is recorded here as *tested and not reproduced*, not as *disproved*.

## 14.3 What this changes about the document's own conclusions

§8 argued that each round's best finding came from a mechanism the previous round did not

use. v1.2.4 continues the pattern in an uncomfortable direction: the most valuable item

came from an external reader noticing that a whole category of verification was missing —

not from any of the four internal mechanisms. The lesson generalises: the gap was not "a

defect nobody found", it was "a question nobody asked", and no amount of re-reading the code

would have surfaced it.

It also repeats the §7.1 lesson exactly. Of the review's recommendations, the one rated most

severe (WifiLock) was the one that did not reproduce, and the ones rated as workmanlike

(read-back, sleep shape, metadata) were the ones that mattered. Severity confidence and

severity accuracy are different things.

## 14.4 `v1.2.4` state

130 tests (was 125: summarized sleep ×2, device-recorded metadata, Retry-After,

/verify-hc), Android Lint 0 errors, both CI jobs green, release published. The 5 new tests

name the behaviour they pin, so a regression cannot be renamed away from its assertion — the

lesson from the hrv is gated to the 1 to 250 range incident in §5.2.

• • •

# 15. `v1.2.5` — a release-pipeline defect found only by installing a release

This round began as bookkeeping — deploy the published v1.2.4 to the phone so the device

matched the artifact — and immediately failed:

adb: failed to install app-release.apk: Failure
[INSTALL_FAILED_UPDATE_INCOMPATIBLE: Existing package com.bridge.applewatch
 signatures do not match newer version; ignoring!]

## 15.1 Root cause

The release build type was signed with signingConfigs.getByName("debug"). **Gradle

generates a debug keystore on demand**, so every CI runner produced its own key. Three

distinct certificates were measured:

| Build | Certificate SHA-256 |
| --- | --- |
| v1.2.3 (published) | f7dbfda60e79d1470f5ebdd71e88d7e367b2c49ce4b8b8fafd5fcca4931ba476 |
| v1.2.4 (published) | 42a41c9428a4654e95d29c8cd8348dd783f7b1942ab6131da7c973671c63069c |
| local build | 62ef7742e35e742a94a071bba83631fd6db78b5b50961f7b45719d736500d7b5 |

Consequence: no release could ever update the previous one. Every upgrade required an

uninstall, which discards the bridge token and the persisted step baseline.

## 15.2 Why four mechanisms missed it

| Mechanism | Why not |
| --- | --- |
| Unit tests | Never install anything |
| CI | Builds both APKs and uploads them, but never installs one over another |
| Three adversarial audits | Read-only; no artifact is ever signed or installed |
| Field test (§6) | Installed a locally built APK, not a published one — and always after an uninstall, so a signature mismatch could not surface |

The only thing that could find it was **installing a published artifact over an existing

install**. That step had never been performed in four releases.

It also exposes a gap in this document's own method: §6 verified behaviour on the device, but

verified it against a locally built binary. "It works on the device" and "the release artifact

works on the device" are different claims, and only the first had been checked.

## 15.3 Fix

A fixed, repository-committed sideload key (ci/sideload.keystore), used by CI and local

builds, password documented because the key is public, with ci/README.md stating that it must

never be used for a Play upload and that rotating it means no installed build will upgrade

again. Bumped to v1.2.5 / versionCode 10.

## 15.4 Verification

CI-published v1.2.5 certificate : d1c1602825393a180791b78c17f27f3cee8cd41a32597512260ac3648e528101
local build certificate         : d1c1602825393a180791b78c17f27f3cee8cd41a32597512260ac3648e528101

install published v1.2.5            -> Success
install local build OVER it         -> Success

The last line is the property that was broken: cross-source, in-place upgrade now works.

One-off cost: any build already installed from the throwaway-key releases needs a single

uninstall to reach this lineage.

## 15.5 The generalisable lesson

Every round in this document found its best defect in the mechanism the previous round did not

use (§14.3), and this round extends the pattern to the last step of the pipeline: **building,

signing and publishing are not the same as shipping.** A release artifact has properties —

signature, upgrade path, installability — that exist only when it is installed over an existing

one, and none of the four earlier mechanisms ever did that.

• • •

# 16. `v1.2.6` — value-level verification on hardware, and three more defects

With every permission granted on the OnePlus 10T, the read-back diagnostic made it possible to

check stored values, not just record counts. Three defects surfaced, one of them in that

diagnostic itself.

## 16.1 The read-back diagnostic was silently truncating

GET /verify-hc used readRecords, which returns one page. A 5,000-record XML import was

reported as 1,000 heart-rate and 1,000 step records. That is the same silent-truncation class

this project keeps finding — this time inside the tool built to catch it.

before pagination: heartRate 1000, steps 1000      (wrong)
after  pagination: heartRate 3010, steps 2005      (3000 + 2000 imported, plus live)

It now follows pageToken to exhaustion, capped at 50,000 records to bound memory.

## 16.2 The window was fixed at one hour, hiding every import

An XML import writes historical records, so it fell outside the diagnostic's one-hour

window: the app reported Imported 5000 of 5000 while read-back showed nothing at all. It now

accepts ?hours=N (1..8760), default 1.

## 16.3 The service did not start when permissions were granted from Settings

The foreground service was started only from the permission-dialog callback. Granting the

Bluetooth permissions in system Settings while the app was alive did nothing: the app logged

Bluetooth permissions required to start Foreground Service and the HTTP server never bound

until the process was killed and reopened. This is not hypothetical — it happened during this

session, and it is why the device appeared broken after permissions were granted.

The check is now a single helper called from the dialog callback and from ON_RESUME,

which also refreshes the auth-token badge and the Health Connect authorisation state.

Verified on the device: with the runtime permissions granted while the app sat in the

background, reopening it brought :8484 up and the service went foreground.

## 16.4 Value-level confirmation, which had never been possible before

| Check | Result |
| --- | --- |
| Step delta correctness | cumulative 1000 then 1500 stored one record with totals.steps = 500, not 1500 |
| Values land exactly | distance 3100 m, calories 355 kcal, floors 9 |
| Out-of-range guard | heart rate 290 → no record created, dashboard unchanged at 68 |
| XML import idempotency | a second identical import changed nothing (same deterministic ids) |
| Webhook idempotency | two identical deliveries added 500 m of duplicate distance — the documented Q3 tradeoff, now measured |
| 5,000-record import | all ten chunks completed, no rate limiting observed at this size |
| Auth matrix | 401 without token, 200 with it, 401 with a wrong one; /status and /verify-hc both protected; token-in-body accepted; CORS preflight 204 |

## 16.5 Test isolation was load-bearing

The first v1.2.6 release build failed two tests that had just passed on the PR. The cause

was not timing: WatchBridgeServiceTest shares one service through a bridge field, and the

sink-override tests install a fake HealthDataSink on it. Cleanup was a trailing

stopBridge() *inside* each test, so a test failing earlier left both the listener and its

fake sink installed, and the next test ran against another test's double. **Test order was

load-bearing.**

Fixed with an @After that tears the listener down after every test, plus retry on the one

request that lacked it. Six consecutive local runs green.

This is the third time in this document that a green suite turned out to be green for the wrong

reason (§5.2's stale test name, §6's stubbed XML parser, and now order-dependent state).

## 16.6 A correction to an earlier guess

After the first uninstall in §15 I noted that read-back showed zero and suggested uninstalling

had deleted the Health Connect records. That was wrong: the read-back window was still one

hour, and the records were simply outside it. Two uninstalls later the full history is intact

(totals.steps = 52,721). Health Connect retained the data.

## 16.7 One more release-pipeline check

v1.2.0 through v1.2.6 all publish app-release.apk at exactly 2,534,644 bytes for the four

most recent. That looked like a caching bug, so it was checked rather than assumed: each tag was

confirmed to contain its own code, and the SHA-256 digests differ across every release. The

identical length is a coincidence of ZIP compression, not a re-published artifact. The

published v1.2.6 was additionally verified to carry versionCode 11 and the stable certificate

d1c16028….